School of Computer Science

COMP5200M Scoping and Planning Document

| Student Name: DICKSHITH RAJ NAGARAJ |  |
| --- | --- |
| Programme of Study: Advanced Computer Science in Data analytics |  |
| Provisional Title of Project: Optimizing Targeted Marketing: A Framework for Customer Segmentation and Automated Cluster-Based Notification |  |
| Name of External Company (if any): |  |
| Supervisor Name: DR Fahad Panolan |  |
| Type of Project: Data Science |  |
| NOTE to student: ensure you have discussed the content with the supervisor before submitting this document to Minerva. Submit an electronic version of this report in pdf via the appropriate link in Minerva; with filename of the format <surname><year>-SP ( e.g. SMITH15-SP.pdf). |  |
| Signature of Student: Dickshith Raj Nagaraj | Date:20/03/2026 |

Contents

1. Background Research for the project	1

1.1 Context	1

1.2 Problem statement	1

1.3 Possible solution	1

1.4 How to demonstrate the quality of the solution	1

2. Scope for this project	1

2.1 Aim	1

2.2 Objectives	1

2.3 Deliverables	2

3. Project schedule	2

3.1 Methodology	2

3.2 Tasks, milestones and timeline	2

3.3 Risk assessment (if appropriate)	3

References	3

Appendix A. How ethical issues are addressed	3

1. Background Research for the project

1.1 Context : Modern Customer Relationship Management (CRM) architectures are experiencing a technological shift from static customer profiling to dynamic, logic driven notification systems. There is a growing commercial need to transition customer engagement from static profiling to dynamic, real-time action.

1.2 Problem statement : Traditional static demographic profiling fails to systematically identify and categorize high-value customer segments based on complex behavioural patterns. This creates a gap between raw data and actionable strategy, preventing marketing interactions from being timely, relevant, and optimized for maximum lifetime value.

1.3 Possible solution : The proposed solution involves leveraging unsupervised machine learning specifically benchmarking centroid-based models (K-Means) against density-based (DBSCAN) approaches. This will be applied to retail transaction data utilizing RFM (Recency, Frequency, Monetary) feature engineering to capture complex, non-linear customer behaviours. These insights will feed into a logic-based automation framework to trigger personalized marketing notifications.

1.4 How to demonstrate the quality of the solution : The quality of the clustering will be evaluated using internal validation metrics such as the Silhouette Coefficient and Davies-Bouldin Index. Furthermore, the system's commercial success will be demonstrated through a cost-benefit framework simulating marketing scenarios to quantify the expected uplift in Customer Lifetime Value (CLV) and Return on Investment (ROI).

2. Scope for this project

2.1 Aim : This initiative focuses on engineering a robust data analysis pipeline designed to transition customer engagement from static profiling to dynamic, real-time action by leveraging unsupervised machine learning to categorize high-value customer segments based on complex behavioural patterns.

2.2 Objectives

- Literature Review: Conduct a critical review benchmarking K-Means against DBSCAN and analysing the shift toward dynamic CRM architectures.

- Data Acquisition & Preprocessing: Acquire retail transaction data and perform cleaning, normalization, and RFM feature selection.

- Algorithm Implementation: Implement and benchmark clustering algorithms with hyperparameter tuning via the Elbow Method and Silhouette Analysis.

- Validity & Accuracy: Evaluate cluster accuracy using the Silhouette Coefficient, Davies-Bouldin Index, and stability analysis.

- Notification Logic Design: Develop a mapping system to translate cluster characteristics into actionable marketing triggers.

- Analysis: Utilize a cost-benefit framework to evaluate the automated pipeline's ROI and CLV uplift.

2.3 Deliverables

- Project Report & Critical Literature Review: An academic dissertation and strategic executive presentation detailing the methodology, algorithmic benchmarking, and business implications.

- Software Artifact: A version-controlled Python codebase containing the ETL scripts, clustering models, and notification logic.

- Experimentation Log & Validation Report: A formal record of hyperparameter tuning, model selection, and internal validation metrics.

- Notification Logic Design Framework: A defined mapping system translating cluster characteristics into marketing triggers (e.g., "At-Risk" retention offers).

- Commercial Viability & ROI Assessment: A report quantifying the expected financial return and operational efficiency compared to static methods.

- We have to get the Roi based on the business analysis ,so we can get the excite budget to how much we can spend the amount . These projects have a over drift of all the specific  requirements need for the project needed in the each locality.

3. Project schedule

3.1 Methodology

The project will follow an iterative Data Science methodology (such as CRISP-DM), moving systematically from business understanding and data preparation to modelling, evaluation, and finally, logic deployment.

3.2 Tasks, milestones and timeline

- Milestone 1: Completion of Literature Review and Data Preprocessing (RFM).

- Milestone 2: Algorithm Implementation and Hyperparameter Tuning.

- Milestone 3: Cluster Validation and Notification Logic Design.

- Milestone 4: ROI Assessment and Final Report write-up.

3.3 Risk assessment

- Risk: Poor data quality or lack of distinct customer clusters.

- Mitigation: Rigorous RFM preprocessing and testing multiple algorithms (K-Means vs. DBSCAN) to handle noise and outliers effectively.

Appendix A. How ethical issues are addressed

As the project utilizes retail transaction data, all data must be fully anonymized to remove Personally Identifiable Information (PII) to comply with data protection regulations (e.g., GDPR).